CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Pink PlastiCS / Date: April 17, 2015 / Project Name: TreeSim / Client: 080419 Android / Sprint Number: 5
1. What were the main lessons your team learned in this sprint? / We have learned the value of having a break for all the works done. We have finished the last sprint pretty early that's why we took a break for this sprint realizing that we have to finish more specifications and bugs but we're quite finished. / 2. Describe one example of what went right in this sprint. / We were able to synchronized with our right pacing. We were still able to finished what was left from the last sprint and we still worked a little in preparation for the next sprint even if we take a break. / 3. Describe one example of what went wrong in this sprint. / We haven't follow the Implementation plan because we didn't include there that we will take a break for one sprint. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will start working again with the remaining sprints and try to finalize everything including the remaining last features that can be made.