CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Pink PlastiCS / Date: February 27, 2015 / Project Name: TreeSim / Client: 080419 Android / Sprint Number: 2
1. What were the main lessons your team learned in this sprint? / Basically, we have learned the value of time and collaboration in making the project. There are reallly times when a certain members of the group are not available due to other activities in which case the group has to plan ahead during sprint planning. / 2. Describe one example of what went right in this sprint. / The only thing that went right in this sprint is the accomplishment of back end implementation of the linked list module. / 3. Describe one example of what went wrong in this sprint. / First thing, we weren't able to commit to the meeting schedules during this sprint. This led to the difficulty in actually coordinating the activities for the sprint. There was also a general lack of time by all members of the team in fulfilling the project activities. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We'll definitely allot more time to studying the API. Aside from that, we need to have more regular work sessions beyond the daily sprint meetings. It's simply more effective to be working together in a focused group rather than individually. Another thing that has to be done is that at every sprint, the most available person should be identified. That way, for that sprint, that person could be the one to catch work from less available team members under emergency circumstances.