CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Pink PlastiCS / Date: March 13, 2015 / Project Name: TreeSim / Client: 080419 Android / Sprint Number: 3
1. What were the main lessons your team learned in this sprint? / This is the sprint where we realized the true level of complexity of our app which made us more options to better and organize the development process of our work. We have also discovered that its a viable options to look at third party android SDKs to ease the development process. / 2. Describe one example of what went right in this sprint. / One thing that went right in this sprint is that we were able catch up from the sprint 2 which is the exemplification of the flexibility of scrum. / 3. Describe one example of what went wrong in this sprint. / As we had realized, our project is really more complex than usual particularly when it comes to the animations portion. As such, we weren't able to fulfill al of the acceptance criteria (Add Node). The good thing about this, however, is that we're now able to focus more on finding ways to ease the development process. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We'll keep exploring other third party SDKs particularly PhoneGap, and then we'll focus on studying the animations because that's the most complicated part of our app.