CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Pink PlastiCS / Date: February 12, 2015 / Project Name: TreeSim / Client: 080419 Android / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / Essentially, the most difficult part of the whole sprint was actually studying Android programming. The API itself is so complex and intricate that even performing one simple action requires a lot of initial reading. What we plan to do from now on is to allot a specific amount of time during the sprint to study the API. / 2. Describe one example of what went right in this sprint. / One thing that went right is the accomplishment of almost all the acceptance criteria. For the first sprint, we were expecting that we wouldn't even be able to create the Linked List simulation page given the difficulty of the API. We were able to push through with that, and we also now have a better idea of our velocity. / 3. Describe one example of what went wrong in this sprint. / The worst thing that happened this particular spring was the massive delay that we had before we could start programming. Everyone was too busy the past two weeks due to other subjects as well as organizational work. Beyond that, the API itself was too hard to program with unless we'd already taken about one week to study. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We'll definitely allot more time to studying the API. Aside from that, we need to have more regular work sessions beyond the daily sprint meetings. It's simply more effective to be working together in a focused group rather than individually.